|  |  |  |
| --- | --- | --- |
| INTERNATIONAL TELECOMMUNICATION UNION | | **Focus Group on Smart Sustainable Cities** |
| **TELECOMMUNICATION STANDARDIZATION SECTOR**  STUDY PERIOD 2013-2016 | | SSC-0143-r1 |
| **English only**  **Original: English** |
| **WG(s):** | ALL | Geneva, 5-6 March 2014 |
| **DOCUMENT** | | |
| **Source:** | WG2 Coordinator | |
| **Title:** | Expected Deliverables of the FG SSC | |
|  | | |

Below is the status of FG SSC deliverables and planned approval dates.

**Working Groups Deliverables of the FG SSC and Planned Approval Date**

Approval date corresponds to the planned meeting when the deliverable will be approved by the Focus Group. To achieve this, it is necessary that **the deliverable be made available and distributed at least a month before the FG SSC meeting in order to allow delegates enough time to read the document.**

| **Working Group** | **Deliverables** | **Status** | **Planned approval Date** | **Base Text** |
| --- | --- | --- | --- | --- |
| **Chairman’s proposal** | 1. Roadmap for SSC (including technical specifications for a smart sustainable city) | New Document | September 2014 | [[fg-ssc-0139](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0139-technical%20specifications%20for%20a%20smart%20city.docx)] |
| **Working Group 1 (WG1).** ICT role & roadmap for smart sustainable cities | * 1. Technical Report on Overview of SSC and the role of ICT | 4th draft presented on 6 January 2014 and discussed on 28 January 2014 during e-meeting | June 2014 | [[fg-ssc-0029-r5](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0029-r5-Overview-Role-of-ICT.docx)] |
| * 1. Technical Report on Definitions and Attributes of a Smart Sustainable City | 1st draft presented on 5 January 2014 and discussed during e-meeting on 28 January 2014 | June 2014 | [[fg-ssc-0100-r2](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0100-r2-Definitions%20Technical%20Report.docx)] |
| **Working Group 2 (WG2)**. Smart Sustainable Cities Infrastructure | * 1. Technical Report on Smart Sustainable Cities Infrastructure | 2nd draft available | September 2014 | [[fg-ssc-0097-r1](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0097-r1-infrastructure_including%20proposals.doc)] |
| * 1. Technical Report on ICT Infrastructure for Resilience & Security | 2nd draft available | September 2014 | [[fg-ssc-0090-r2](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0090-r2-draft%20tecnhical%20report%20on%20ICT%20Infrastruture%20for%20Resilence%20Security.docx)] |
| * 1. Technical Report of Smart Buildings for Smart Sustainable Cities | Table of contents available | September 2014 | [[fg-ssc-0136](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0136-smart%20buildings.docx)] |
| * 1. Technical Report of Smart Water Management for Smart Sustainable Cities | 2nd draft available | June 2014 | [[fg-ssc-0122-r3](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0122-r3-smart%20water%20management%20in%20cities.docx)] |
| * 1. Technical Report on ICT Infrastructure for Climate Change Adaptation in cities | 2nd Draft available | June, 2014 | [[fg-ssc-0107-r1](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0107-r1-adaptation.docx)] |
|  | * 1. Technical report on EMF considerations in Smart sustainable cities | Table of contents – available | September, 2014 | [[fg-ssc-0089-r1](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0089-r1-draft%20technical%20report%20on%20EMF.docx)] |
| * 1. Technical report on Integrated management for smart sustainable cities | New Document | September, 2014 |  |
| **Working Group 3 (WG**3) : KPIs and Metrics for Smart Sustainable Cities | * 1. Technical Report on Standardization Activities and Gaps for SSC and suggestions to SG5 | 2nd draft available | September, 2014 | [[fg-ssc-0110](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0110-WG3-standardization-gaps.docx)] |
| * 1. Technical Report on KPIs definitions for smart sustainable cities | New document | June, 2014 | [[fg-ssc-0057-r3](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0057-r3-KPIs.docx)] |
| * 1. Technical Report on KPIs metrics evaluation | New document | September, 2014 |  |
| **Working Group 4 (WG4)**: Policy & Positioning (communications, liaisons and members) | * 1. Technical Report on Smart Sustainable Cities Stakeholders | 2nd draft available | June, 2014 | [[fg-ssc-0113-r2](http://ifa.itu.int/t/fg/ssc/docs/143-Geneva/in/fg-ssc-0113-r2-First%20Draft%20SSC%20stakeholders.docx)] |